Brett Susany

Principal and Senior Vice President AI Integration/PMO

SSOE Group

3600 NE John Olsen Avenue

Suite 300

Hillsboro, OR 97124

Dear Brett,

Please see the draft Scope of Work for AI Program Integration.

Executive Summary

This proposal outlines a strategic plan for the development, training, implementation, and customization of a Generative Pre-trained Transformer (GPT) based AI program for SSOE Group (Client), an architectural engineering firm. The objective of this AI program is to significantly enhance the firm's capabilities in project cost estimating, scheduling, and drawing review by incorporating advanced AI technologies within a robust governance framework. The proposal adheres to best practices, including the ISO/IEC 42001:2023 standards for AI governance, ensuring that the AI program is developed and deployed in a responsible, ethical, and effective manner.

This proposal is structured into three key phases to ensure the effective development, deployment, and testing of a GPT-based AI program for SSOE Group. Each phase is designed to build upon the previous one, ensuring thorough preparation and execution.

| Phase | Description | Expected Outcomes | Time (Weeks) |
| --- | --- | --- | --- |
| Assessment | Program Development and Assessment | Develop a comprehensive report detailing the AI program development, including initial feasibility, requirements gathering, and strategic recommendations. | 8 |
| Budget and Planning | Sprint planning and budgetary product development | Establish a detailed budget and plan covering governance, ethics, IP protection, model selection, training, and preparation for the selected case study. | 4 |
| MVP | Case Study | MVP of 2 sprints, foundational sprint for setup and creation of AI, validation of approach | 6 |
| Production Release | Enhance MVP and deliver first feature to production | MVP +1, production ready foundational environment, process development, training, MVP +x feature planning | 4 |

1. Introduction

In today’s highly competitive landscape, architectural engineering firms must excel in accurate cost estimation, efficient scheduling, and meticulous drawing reviews to ensure project success. The AI program proposed in this document is designed to automate and enhance these critical tasks, significantly reducing manual efforts, minimizing errors, and improving the overall efficiency of project management. This proposal provides a comprehensive overview of the scope, governance framework, implementation strategy, and training program necessary to successfully integrate AI technologies into the firm’s operations.

2. AI Governance Framework

The governance framework for the AI program is crucial for ensuring the responsible development, deployment, and management of AI technologies. Our governance framework is designed in accordance with ISO/IEC 42001:2023 standards and includes the following components:

2.1 Governance Structure

- AI Steering Committee: Establish an AI Steering Committee comprising senior leadership, project managers, IT specialists, and legal advisors. This committee will oversee the AI program's strategic direction, ensure alignment with business objectives, and address ethical concerns.

- AI Risk Management: Implement a risk management process to identify, assess, and mitigate potential risks associated with AI deployment, including biases in algorithms, data privacy issues, and operational risks.

- Ethical AI Guidelines: Develop and enforce ethical guidelines that align with ISO/IEC 42001:2023. These guidelines will cover fairness, transparency, accountability, and privacy.

- Compliance and Audit: Regularly audit the AI program to ensure compliance with governance policies and ethical standards. The audit process will include evaluating data usage, algorithm performance, and decision-making transparency.

2.2 Case Study: Implementation of AI Governance at Microsoft

Microsoft’s approach to AI governance is a model of excellence in the industry. Microsoft employs a Responsible AI Standards framework, which aligns with ISO/IEC 42001:2023, ensuring that their AI systems are designed, developed, and deployed with ethics and safety in mind. The AI Steering Committee at Microsoft oversees the implementation of these standards, ensuring that AI projects are aligned with both business and societal values .

3. Scope of Work

3.1 AI Program Development

3.1.1 Task 1: Requirements Gathering and Feasibility Analysis

- Objective: Understand the firm’s current processes in cost estimating, scheduling, and drawing review. Assess the feasibility of AI integration into these processes.

- Deliverables: Detailed feature specifications, feasibility report, and feature backlog.

3.1.2 Task 2: AI Model Selection and Customization

- Objective: Select and customize appropriate AI models (e.g., GPT) tailored to the firm’s specific needs.

- Deliverables: Selected AI model, model training, review of SSOE’s use case prototypes.

3.1.3 Task 3: Data Collection and Preprocessing

- Objective: Collect and preprocess historical project data to train AI models.

- Deliverables: Cleaned and structured data sets ready for AI training, metadata management, neural network developed for testing.

3.1.4 Task 4: Model Training and Optimization

- Objective: Train the AI models using the preprocessed data. Optimize models for accuracy and efficiency in cost estimating, scheduling, and drawing review.

- Deliverables: Trained AI models, model performance reports, and optimization documentation.

3.1.5 Task 5: AI Development and Testing

- Objective: Integrate the AI models into the firm’s existing project management process and test for functionality and performance.

- Deliverables: Process integrated AI system, code, cloud services, and automation created, development artifacts created, advanced security and scanning implemented, system testing reports, and user feedback.

3.2 AI Program Implementation

3.2.1 Task 1: Deployment Planning

- Objective: Develop a detailed devops production plan, including timelines, resources, and stakeholder responsibilities.

- Deliverables: Deployment plan, resource allocation documentation, and stakeholder communication strategy.

3.2.2 Task 2: AI System Deployment

- Objective: Deploy the AI system across the firm’s operations, ensuring minimal disruption to ongoing projects.

- Deliverables: Deployed AI system, deployment verification reports, and initial user feedback.

3.2.3 Task 3: Post-Deployment Support and Monitoring

- Objective: Provide ongoing support and monitoring to ensure the AI system operates as expected. Address any issues that arise post-deployment.

- Deliverables: Support and maintenance plan, system performance reports, and issue resolution documentation, and team handoff.

3.3 AI Program Training

3.3.1 Task 1: Training Needs Analysis

- Objective: Assess the training needs of the firm’s employees to ensure they can effectively use the AI system.

- Deliverables: Training needs analysis report, training program outline, and learning objectives.

3.3.2 Task 2: Development of Training Materials

- Objective: Develop comprehensive training materials, including user manuals, video tutorials, and hands-on workshops.

- Deliverables: Training manuals, video tutorials, workshop agendas, and learning assessment tools.

3.3.3 Task 3: Training Delivery

- Objective: Deliver training sessions to employees, focusing on how to use the AI system for cost estimating, scheduling, and drawing review.

- Deliverables: Training session schedules, attendance records, and training evaluation reports.

3.3.4 Task 4: Post-Training Support and Evaluation

- Objective: Provide ongoing support to employees post-training. Evaluate the effectiveness of the training program and make adjustments as necessary.

- Deliverables: Post-training support plan, evaluation reports, and recommendations for further training.

3.4 Cost Estimation and Budget

The cost estimation for the AI program development, training, and implementation will be conducted using the customized GPT-based AI system using cloud service providers. The cost estimation will include:

- Development Costs: Costs associated with AI model development, data collection, and system integration, cloud services

- Training Costs: Costs for developing training materials, delivering training sessions, and providing post-training support.

- Implementation Costs: Costs for AI system deployment, post-deployment monitoring, and ongoing support.

A detailed cost breakdown and budget proposal will be generated based on the firm’s specific requirements and project scope.

4. ISO/IEC 42001:2023 Compliance

The AI program will be developed and implemented in accordance with ISO/IEC 42001:2023 standards, which provide guidelines for AI governance. Compliance with these standards ensures that the AI system is secure, reliable, and ethical. Key aspects of ISO/IEC 42001:2023 that will be addressed include:

- Data Privacy: Ensuring that all data used in AI training and operations is handled in compliance with data protection regulations.

- Algorithmic Transparency: Providing clear documentation and explanations of AI decision-making processes.

- Risk Management: Identifying and mitigating potential risks associated with AI deployment.

- Ethical Standards: Adhering to ethical principles, including fairness, non-discrimination, and accountability.

5. Conclusion

The integration of AI into the firm’s operations offers significant opportunities to enhance project cost estimating, scheduling, and drawing review processes. By following a structured approach to development, training, and implementation, while adhering to industry standards such as ISO/IEC 42001:2023, the firm can ensure that the AI program is deployed successfully, aligning with both business objectives and ethical responsibilities.

This proposal provides a comprehensive roadmap that no only fosters innovation but also upholds the highest standards of governance and ethics, ensuring that AI technologies are utilized in a responsible and effective manner.

References

- Microsoft Responsible AI. (n.d.). Retrieved from Microsoft Responsible AI

- ISO/IEC 42001:2023. (2023). Information technology — Artificial intelligence — Governance of artificial intelligence. International Organization for Standardization (ISO).

- IBM AI Governance. (n.d.). Retrieved from IBM AI Governance

The Team’s Biography is below: (please provide a bio of 500 words or less. If you have resumes developed, please include those.

Ted Schilling:

Christopher Lundy

Joey Duren Lopez

En Lammers:

Christopher Lundy – Biography

Christopher Lundy
Senior Principal Enterprise Architect | AI & Quantum Computing Innovator | Strategic Leader in Digital Transformation

As a Senior Principal Enterprise Architect at Pfizer, I specialize in enabling and enhancing business capabilities and strategies through cutting-edge technology solutions. With deep expertise in AI, cloud computing, and quantum technologies, I have led transformative projects that drive innovation and operational efficiency at scale.

My career spans over two decades of technology leadership, including significant contributions at Columbia Sportswear. There, I spearheaded the design and architecture of an event-based headless commerce system that modernized the company’s infrastructure, driving over $3 billion in assets through a new distributed services-based platform. I also developed a streaming analytics system capable of processing up to 500 million transactions per day, significantly improving operational efficiency through real-time insights.

At Pfizer, I have been pivotal in developing AI strategies that resulted in the implementation of over 150 distinct use cases, contributing significantly to the organization’s digital transformation. My work on the "Lab of the Future" project, which enables global deployment of fully automated lab solutions, stands as a testament to my commitment to innovation and operational excellence.

As the Chief Executive Officer of FindInfinite Labs, a research think tank I founded, I am pioneering the use of AI and Quantum Computing to solve complex problems. Our work spans quantum simulation, autonomous quantum design, and biomedical device innovation, pushing the boundaries of what is possible in these fields. Additionally, my team has competed in prestigious X Prize competitions, focusing on sustainable water desalination and practical quantum applications.

Throughout my career, I have maintained a strong focus on lifelong learning and sharing knowledge. I have completed advanced courses in AI and quantum computing from institutions like MIT, and I actively contribute to the Technology Association of Oregon and other academic forums. My passion for teaching and mentoring is evident in my involvement in numerous educational initiatives and my dedication to fostering equality in the workplace.

Key highlights of my career include:

- Leading the design and architecture of a $500 million biopharma manufacturing facility.

- Driving the transformation of Columbia Sportswear's infrastructure, enabling a $3 billion platform.

- Developing enterprise-wide AI processes and large-scale cloud solutions at Pfizer.

- Recognition as an industry innovator with multiple awards for digital strategy and innovation.

- Extensive contributions to research and development in quantum computing and AI, including the introduction of the Quantum Neural Network (QNN).

I am always looking for opportunities to leverage my expertise in enterprise architecture, AI, and quantum computing to drive technological innovation and business growth.

Joseph Duren Lopez – Biography

Joseph Duren Lopez
Construction Project Management Leader | AI Implementation Specialist | Automation Pioneer

Joseph is a visionary leader in the construction industry, specializing in the integration of artificial intelligence and automation technologies to improve project management and service delivery. As the President and Head of Projects of Weigh Anchor, Joseph has spearheaded the development and implementation of cutting-edge AI solutions that are transforming the construction landscape.

With over 15 years in the construction industry, Joseph has consistently demonstrated his ability to leverage technology to enhance efficiency, quality, and client satisfaction. His expertise in AI implementation has been instrumental in driving more than 30 projects at Weigh Anchor.

One of Joseph's achievements is the creation of Construction Copilot, an AI-powered assistant for construction earned value management. Although it is currently in beta, this tool has been utilized by more than 5,000 users and has a 4.3-star rating.

Prior to founding Weigh Anchor, Joseph served as a Site Minor Works Program Manager at Pfizer, where he showcased his prowess in automation. Managing over 700 projects in 2 years, he implemented automation tools that streamlined administrative tasks, significantly improving project efficiency and reducing overhead costs. This experience laid the foundation for his current focus on technologically-driven process optimization.

At Weigh Anchor, Joseph has fostered a culture of innovation, encouraging the integration of AI systems into various aspects of the firm's operations. His forward-thinking approach has resulted in improved project timelines, enhanced cost management, and superior quality control across all projects. The firm's partnership with Make.com, a leading automation company, further underscores Joseph's commitment to staying at the forefront of technological advancements in the industry.

Throughout his career, Joseph has consistently demonstrated his ability to bridge the gap between traditional construction practices and cutting-edge technology. His work at Weigh Anchor has significantly improved the firm's operational efficiency and project outcomes. By successfully implementing AI and automation solutions in real-world construction scenarios, Joseph is contributing to the ongoing technological evolution within the industry.

As a thought leader in construction technology, Joseph is frequently sought after for his insights on AI implementation and automation in project management. His innovative approach and proven track record make him a valuable asset to any organization looking to leverage technology for improved construction outcomes.

Key highlights of Joseph's career include:

- Automating project administration at Pfizer by implementing automation tools for over 700 projects in 2 years, significantly improving efficiency and reducing overhead costs.

- Spearheading the integration of AI solutions across more than 30 projects at Weigh Anchor, improving speed of delivery, quality, and cost controls.

- Developing Construction Copilot, an innovative AI-powered assistant for construction management, which has been utilized by over 5,000 users and maintains a 4.3-star rating.

- Founding and leading Weigh Anchor, a tech-forward construction project management firm that leverages cutting-edge technologies including AI and automation to drive innovation in the industry.